**Chapter 3 – Agile Software Development**

**Topics covered**

* Agile methods
* Agile development techniques
* Agile project management
* Scaling agile methods

**Rapid software development**

* Rapid **development and delivery** is now often the most important requirement for software systems
  + - Dev: thiết kế theo yêu cầu
    - Delivery: phân phát phần mềm/ doc HDSD đi kèm cho khách hàng
  + Businesses operate in a fast –changing requirement and it is practically **impossible** to produce a set of stable software requirements
  + Software has to evolve quickly to reflect changing business needs.
* *Plan-driven development* is essential for some types of system *but* ***does not meet*** *these business needs.*
* Agile development methods emerged in the late 1990s whose aim was to radically reduce the delivery time for working software systems

**Agile development**

* Program specification, design and implementation are **inter-leaved (Vừa lên kế hoạch vừa thực hiện, thiết kế)**
* The system is developed as **a series of versions** or increments with stakeholders involved in version specification and evaluation
* Frequent delivery of new versions for evaluation
* ***Extensive tool support*** (e.g. automated testing tools - Tool kiểm thử tự động 🡪 Giảm gánh nặng công việc) used to support development (Tài liệu không nên viết cụ thể, chi tiết 🡪 Những điểm cốt lõi của PM: NSD đọc vào là hiểu, nhưng bắt buộc phải có document).
* **Minimal documentation** – focus on working code

**Plan-driven and agile development**

3.2 PlanBasedAgile.eps

\* Plan-driven: Có thay đổi thì phải quay lại từ đầu.

\* Agile: Sai đâu sửa đó, Cơ hội chỉnh sửa nhiều hơn

* Plan-driven development
  + A plan-driven approach to software engineering is based around *separate development stages* with the outputs to be produced at *each of these stages planned in advance.*
  + **Not necessarily waterfall model** – *plan-driven, incremental development is possible*
  + **Iteration** occurs within activities.
* Agile development
  + Specification, design, implementation and testing are ***inter-leaved*** and the outputs from the development process are decided *through a process of negotiation during the software development process.*

**Agile methods**

* Dissatisfaction with the **overheads** involved in software design methods of the 1980s and 1990s led to the creation of agile methods. These methods:
  + *Focus on the code* rather than the design
  + Are based on an *iterative approach* to software development
  + Are intended to *deliver working software quickly and evolve this quickly* to meet changing requirements.
* The aim of agile methods is **to reduce overheads** in the software process (e.g. *by limiting documentation*) and to be able to **respond quickly to changing requirements without excessive rework.**
  + - Overheads: những việc dư thừa làm **mất tg & không đem lại hiệu quả (gánh nặng) (công việc k ảnh hưởng trực tiếp đến output nhưng tốn chi phí cho nó).**

**Agile manifesto (Triết lý, châm ngôn)**

* *We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:*
  + *Individuals and interactions over processes and tools  
    Working software over comprehensive documentation   
    Customer collaboration over contract negotiation   
    Responding to change over following a plan*
* *That is, while there is value in the items on the right, we value the items on the left more.*
* Cần những cá nhân tương tác với nhau để tạo ra PM làm việc được hơn là tạo doc chi tiết (Sản phẩm quan trọng hơn)

**The principles of agile methods**

|  |  |
| --- | --- |
| **Principle** | **Description** |
| Customer involvement | *Customers should be closely involved throughout the development process.* Their role is provide and prioritize new system requirements and to evaluate the iterations of the system. |
| Incremental delivery | The software is developed in increments with the customer *specifying the requirements* to be included in each increment. |
| People not process | The *skills* of the development team *should be recognized and exploited.* Team members *should be left to develop their own ways of working without prescriptive processes.* |
| Embrace change (Thay đổi tất yếu) | Expect the system *requirements to change* and so *design the system to accommodate these changes.*  ***(Ngay từ lúc thiết kế phải nghĩ đến chuyện chỉnh sửa được)*** |
| Maintain simplicity | Focus on simplicity in both *the software* being developed and in the *development process.* Wherever possible, actively work to *eliminate complexity* from the system. |

**Agile method applicability (Ứng dụng những phương pháp linh hoạt)**

* Product development where a software company is developing *a small or medium-sized product for sale.* 
  + Virtually **all software products and apps are now developed using an agile approach**
* Custom system development within an organization, where there is *a clear commitment (cam kết)* from the customer to become *involved in the development process* and where there are ***few external rules*** *and regulations that affect the software.*

**Agile development techniques**

**Extreme programming**

* A very *influential* agile method, developed in the late 1990s, that introduced *a range of agile development techniques.*
* Extreme Programming (XP) takes an ‘extreme’ approach to iterative development.
  + *New versions* may be built several times per day;
  + *Increments are delivered* to customers **every 2 weeks** *(cứ 2 tuần là nên có phiên bản mới)*;
  + ***All tests must be run*** for every build and the build is *only accepted if tests run* ***successfully.***

**The extreme programming release cycle**

3.3-XP-ReleaseCycle.eps

- CMMi?

- Use case: TH sử dụng của người dụng (ví dụ: Khi vào 1 hệ thống : Login, logout)

- Agile cải tiến thành user stories (câu chuyện người dùng – kể câu chuyện ng dùng muốn làm gì – để phát triển pm cho đúng) (ví dụ: chọn-mua-trả tiền sp)

- Release: Tạo ra sản phẩm (working software)

- Delivery: Đưa release cho khách hàng (triển khai lên môi trường sử dụng của khách hàng).

**Extreme programming practices**

|  |  |
| --- | --- |
| **Principle or practice** | **Description** |
| Incremental planning ***(việc gì, ai làm, khi nào xong;*** input-output & cách kiểm thử; đk thực hiện) | *Requirements* are recorded on *story cards* and the stories to be included in a release are determined by the time available and their relative priority. The developers break these stories into development ‘Tasks’. See Figures 3.5 and 3.6.  *\* Phần mềm Jira, Redmind (outsource) (phần mềm nhắc việc)* |
| Small releases | The *minimal useful set of functionality that provides business value is developed first.* Releases of the system are frequent and incrementally add functionality to the first release. |
| Simple design (Tk đủ yêu cầu và mở rộng việc phát triển thêm) | Enough design is carried out ***to meet the current requirements*** and no more. |
| Test-first development (viết test case trước để dev – để đúng logic từ đầu) | An automated unit test framework is used to *write tests for a new piece of functionality before that functionality itself is implemented.* |
| Refactoring | All developers are expected to refactor the code continuously as soon as possible code improvements are found. This keeps the **code simple and maintainable.** |
| Pair programming | Developers **work in pairs**, checking each other’s work and providing the support to always do a good job. |
| Collective ownership | The pairs of developers work on all areas of the system, so that no islands of expertise develop and *all the developers take responsibility for all of the code. Anyone can change anything.* |
| Continuous integration (tích hợp liên tục) | As soon as the work on a task is complete, *it is integrated into the whole system.* After any such integration*,* ***all the unit tests in the system must pass.*** |
| Sustainable pace *(lần này & lần sau làm với nhịp độ công việc ổn định)* | Large amounts of overtime are not considered acceptable as the net effect is often to reduce code quality and medium term productivity  Pace (h/km) <> speed (km/h): bản chất 2 đại lượng đo tốc độ |
| On-site customer | A representative of the end-user of the system (the customer) should be available full time for the use of the XP team. In an extreme programming process, *the customer is a member of the development team and is responsible for bringing system requirements to the team for implementation.* |

**XP and agile principles**

* Incremental development is supported through *small, frequent system releases.*
* Customer involvement means full-time customer engagement with the team.
* People not process through pair programming, collective ownership and a process that avoids long working hours.
* Change supported through regular system releases.
* Maintaining simplicity through constant refactoring of code.

**Influential XP practices**

* Extreme programming has *a technical focus and is not easy to integrate* with management practice in most organizations.
* Consequently, while agile development uses practices from XP, the method as *originally defined is not widely used.*
* Key practices
  + User stories for specification
  + Refactoring
  + Test-first development
  + Pair programming

*\* Scrum (Tìm hiểu thêm – Phỏng vấn) 🡪 SAFE (scale agile framework)*

**User stories for requirements**

* In XP, a customer or user is part of the XP team and is responsible for making decisions on requirements.
* User requirements are expressed as user stories or *scenarios (ngữ cảnh).*
* These are *written on cards* and the development team break them down into *implementation tasks.* These tasks are the basis of schedule and cost estimates.
* The customer chooses the stories for inclusion in the *next release based on their priorities and the schedule* estimates.

**A ‘prescribing medication’ story (Bảng mô tả - cần phát triển PM như thế nào – câu chuyện người dùng làm gì…) (Khi làm BTL buộc phải có phần này)**

3.5 StoryCard.eps

**Examples of task cards for prescribing medication**

3.6 TaskCards.eps

**Refactoring**

* Conventional wisdom in software engineering is to *design for change.* It is *worth spending time and effort anticipating changes as this reduces costs* later in the life cycle.
* XP, however, maintains that this is not worthwhile as *changes cannot be reliably anticipated.*
* Rather, it proposes *constant code improvement* (refactoring) to make changes easier when they have to be implemented.
* Programming team look for possible software improvements and make these improvements even where there is no immediate need for them.
* This improves the understandability of the software and so *reduces the need for documentation.*
* *Changes are easier* to make because the code is well-structured and clear.
* However, some changes requires architecture refactoring and this is much more expensive.

**Examples of refactoring**

* Re-organization of a class hierarchy to *remove duplicate code.*
* *Tidying up and renaming attributes and methods* to make them easier to understand.
* The replacement of *inline code* with calls to methods that have been included in a program library.

**Test-first development**

* Testing *is central* to XP and XP has developed an approach *where the program is tested after every change has been made.*
* XP testing features:
  + Test-first development.
  + Incremental test development from scenarios.
  + User involvement in test development and validation.
  + Automated test harnesses are used to run all component tests each time that a new release is built.

**Test-driven development**

* *Writing tests before code* clarifies the requirements to be implemented.
* *Tests are written as programs rather than data so that they can be executed automatically.* The test includes a check that it has executed correctly.
  + Usually relies on a testing framework such as Junit.
* *All previous and new tests are run automatically* when new functionality is added, thus checking that the new functionality *has not introduced errors (Test tính năng mới & cũ* 🡪 *Regression test: Khi thêm tính năng mới thì tính năng cũ còn hđ hay không; Progression test: Test tính năng mới).*

**Customer involvement**

* *The role of the customer* in the testing process is to help develop *acceptance tests* for the stories that are to be implemented in the next release of the system.
* The customer who is part of the team *writes tests as development proceeds*. All new code is therefore validated to *ensure that it is what the customer needs.*
* However, people adopting the customer role have limited time available and *so cannot work full-time with the development team.* They may feel that providing the requirements was enough of a contribution and so may be reluctant to get involved in the testing process.

**Test case description for dose checking**

3.7 DoseChecking.eps

**Test automation**

* **Test automation means** that tests are written as executable components before the task is implemented
  + These testing components should be stand-alone, should simulate the submission of input to be tested and should check that the result meets the output specification. An automated test framework (e.g. Junit) is a system that makes it easy to write executable tests and submit a set of tests for execution.
* As testing is automated, there is always a set of tests that can be quickly and easily executed
  + Whenever any functionality is added to the system, the tests can be run and problems that the new code has introduced can be caught immediately.

**Problems with test-first development**

* Programmers prefer programming to testing and sometimes they take short cuts when writing tests. For example, they may write incomplete tests that do not check for all possible exceptions that may occur.
* Some tests can be very difficult to write incrementally. For example, in a complex user interface, it is often difficult to write unit tests for the code that implements the ‘display logic’ and workflow between screens.
* It difficult to judge the completeness of a set of tests. Although you may have a lot of system tests, your test set may not provide complete coverage.

**Pair programming**

* Pair programming involves programmers working in pairs, developing code together.
* This helps develop common ownership of code and spreads knowledge across the team.
* It serves as an informal review process as each line of code is looked at by more than 1 person.
* It encourages refactoring as the whole team can benefit from improving the system code.
* In pair programming, programmers sit together at the same computer to develop the software.
* Pairs are created dynamically so that all team members work with each other during the development process.
* The sharing of knowledge that happens during pair programming is very important as it reduces the overall risks to a project when team members leave.
* Pair programming is not necessarily inefficient and there is some evidence that *suggests that a pair working* together is more efficient than 2 programmers working separately.

**Agile project management**

* The principal responsibility of software project managers is to manage the project so that the software is delivered on time and within the planned budget for the project.
* The standard approach to project management is plan-driven. Managers draw up a plan for the project showing what should be delivered, when it should be delivered and who will work on the development of the project deliverables.
* Agile project management requires a different approach, which is adapted to incremental development and the practices used in agile methods.

**Scrum**

* Scrum is an agile method that focuses on managing iterative development rather than specific agile practices.
* There are three phases in Scrum.
  + The initial phase is an outline planning phase where you establish the general objectives for the project and design the software architecture.
  + This is followed by a series of sprint cycles, where each cycle develops an increment of the system.
  + The project closure phase wraps up the project, completes required documentation such as system help frames and user manuals and assesses the lessons learned from the project.

**Scrum terminology**

|  |  |
| --- | --- |
| **Scrum term** | **Definition** |
| Development team | A self-organizing group of software developers, which should be no more than 7 people. They are responsible for developing the software and other essential project documents. |
| Potentially shippable product increment | The software increment that is delivered from a sprint. The idea is that this should be ‘potentially shippable’ which means that it is in a finished state and no further work, such as testing, is needed to incorporate it into the final product. In practice, this is not always achievable. |
| Product backlog | This is a list of ‘to do’ items which the Scrum team must tackle. They may be feature definitions for the software, software requirements, user stories or descriptions of supplementary tasks that are needed, such as architecture definition or user documentation. |
| Product owner | An individual (or possibly a small group) whose job is to identify product features or requirements, prioritize these for development and continuously review the product backlog to ensure that the project continues to meet critical business needs. The Product Owner can be a customer but might also be a product manager in a software company or other stakeholder representative. |
| Scrum | A daily meeting of the Scrum team that reviews progress and prioritizes work to be done that day. Ideally, this should be a short face-to-face meeting that includes the whole team. |
| ScrumMaster | The ScrumMaster is responsible for ensuring that the Scrum process is followed and guides the team in the effective use of Scrum. He or she is responsible for interfacing with the rest of the company and for ensuring that the Scrum team is not diverted by outside interference. The Scrum developers are adamant that the ScrumMaster should not be thought of as a project manager. Others, however, may not always find it easy to see the difference. |
| Sprint | A development iteration. Sprints are usually 2-4 weeks long. |
| Velocity | An estimate of how much product backlog effort that a team can cover in a single sprint. Understanding a team’s velocity helps them estimate what can be covered in a sprint and provides a basis for measuring improving performance. |

**Scrum sprint cycle**

3.9 Scrum sprint cycle.eps

**The Scrum sprint cycle**

* Sprints are fixed length, normally 2–4 weeks.
* The starting point for planning is the product backlog, which is the list of work to be done on the project.
* The selection phase involves all of the project team who work with the customer to select the features and functionality from the product backlog to be developed during the sprint.

**The Sprint cycle**

* Once these are agreed, the team organize themselves to develop the software.
* During this stage the team is isolated from the customer and the organization, with all communications channelled through the so-called ‘Scrum master’.
* The role of the Scrum master is to protect the development team from external distractions.
* At the end of the sprint, the work done is reviewed and presented to stakeholders. The next sprint cycle then begins.

**Teamwork in Scrum**

* The ‘Scrum master’ is a facilitator who arranges daily meetings, tracks the backlog of work to be done, records decisions, measures progress against the backlog and communicates with customers and management outside of the team.
* The whole team attends short daily meetings (Scrums) where all team members share information, describe their progress since the last meeting, problems that have arisen and what is planned for the following day.
  + This means that everyone on the team knows what is going on and, if problems arise, can re-plan short-term work to cope with them.

**Scrum benefits**

* The product is broken down into a set of manageable and understandable chunks.
* Unstable requirements do not hold up progress.
* The whole team have visibility of everything and consequently team communication is improved.
* Customers see on-time delivery of increments and gain feedback on how the product works.
* Trust between customers and developers is established and a positive culture is created in which everyone expects the project to succeed.

**Distributed Scrum**

3.10 Distributed Scrum.eps

**Scaling agile methods**

* Agile methods have proved to be successful for small and medium sized projects that can be developed by a small co-located team.
* It is sometimes argued that the success of these methods comes because of improved communications which is possible when everyone is working together.
* Scaling up agile methods involves changing these to cope with larger, longer projects where there are multiple development teams, perhaps working in different locations.

**Scaling out and scaling up**

* ‘Scaling up’ is concerned with using agile methods for developing large software systems that cannot be developed by a small team.
* ‘Scaling out’ is concerned with how agile methods can be introduced across a large organization with many years of software development experience.
* When scaling agile methods it is importaant to maintain agile fundamentals:
  + Flexible planning, frequent system releases, continuous integration, test-driven development and good team communications.

**Practical problems with agile methods**

* The informality of agile development is incompatible with the legal approach to contract definition that is commonly used in large companies.
* Agile methods are most appropriate for new software development rather than software maintenance. Yet the majority of software costs in large companies come from maintaining their existing software systems.
* Agile methods are designed for small co-located teams yet much software development now involves worldwide distributed teams.

**Contractual issues**

* Most software contracts for custom systems are based around a specification, which sets out what has to be implemented by the system developer for the system customer.
* However, this precludes interleaving specification and development as is the norm in agile development.
* A contract that pays for developer time rather than functionality is required.
  + However, this is seen as a high risk my many legal departments because what has to be delivered cannot be guaranteed.

**Agile methods and software maintenance**

* Most organizations spend more on maintaining existing software than they do on new software development. So, if agile methods are to be successful, they have to support maintenance as well as original development.
* Two key issues:
  + Are systems that are developed using an agile approach maintainable, given the emphasis in the development process of minimizing formal documentation?
  + Can agile methods be used effectively for evolving a system in response to customer change requests?
* Problems may arise if original development team cannot be maintained.

**Agile maintenance**

* Key problems are:
  + Lack of product documentation
  + Keeping customers involved in the development process
  + Maintaining the continuity of the development team
* Agile development relies on the development team knowing and understanding what has to be done.
* For long-lifetime systems, this is a real problem as the original developers will not always work on the system.

**Agile and plan-driven methods**

* Most projects include elements of plan-driven and agile processes. Deciding on the balance depends on:
  + Is it important to have a very detailed specification and design before moving to implementation? If so, you probably need to use a plan-driven approach.
  + Is an incremental delivery strategy, where you deliver the software to customers and get rapid feedback from them, realistic? If so, consider using agile methods.
  + How large is the system that is being developed? Agile methods are most effective when the system can be developed with a small co-located team who can communicate informally. This may not be possible for large systems that require larger development teams so a plan-driven approach may have to be used.

**Agile principles and organizational practice**

|  |  |
| --- | --- |
| **Principle** | **Practice** |
| Customer involvement | This depends on having a customer who is willing and able to spend time with the development team and who can represent all system stakeholders. Often, customer representatives have other demands on their time and cannot play a full part in the software development.  Where there are external stakeholders, such as regulators, it is difficult to represent their views to the agile team. |
| Embrace change | Prioritizing changes can be extremely difficult, especially in systems for which there are many stakeholders. Typically, each stakeholder gives different priorities to different changes. |
| Incremental delivery | Rapid iterations and short-term planning for development does not always fit in with the longer-term planning cycles of business planning and marketing. Marketing managers may need to know what product features several months in advance to prepare an effective marketing campaign. |
| Maintain simplicity | Under pressure from delivery schedules, team members may not have time to carry out desirable system simplifications. |
| People not process | Individual team members may not have suitable personalities for the intense involvement that is typical of agile methods, and therefore may not interact well with other team members. |

**Agile and plan-based factors**

3.12 Agile-plan-based-factors.eps

**System issues**

* How large is the system being developed?
  + Agile methods are most effective a relatively small co-located team who can communicate informally.
* What type of system is being developed?
  + Systems that require a lot of analysis before implementation need a fairly detailed design to carry out this analysis.
* What is the expected system lifetime?
  + Long-lifetime systems require documentation to communicate the intentions of the system developers to the support team.
* Is the system subject to external regulation?
  + If a system is regulated you will probably be required to produce detailed documentation as part of the system safety case.

**People and teams**

* How good are the designers and programmers in the development team?
  + It is sometimes argued that agile methods require higher skill levels than plan-based approaches in which programmers simply translate a detailed design into code.
* How is the development team organized?
  + Design documents may be required if the team is dsitributed.
* What support technologies are available?
  + IDE support for visualisation and program analysis is essential if design documentation is not available.

**Organizational issues**

* Traditional engineering organizations have a culture of plan-based development, as this is the norm in engineering.
* Is it standard organizational practice to develop a detailed system specification?
* Will customer representatives be available to provide feedback of system increments?
* Can informal agile development fit into the organizational culture of detailed documentation?

**Agile methods for large systems**

* Large systems are usually collections of separate, communicating systems, where separate teams develop each system. Frequently, these teams are working in different places, sometimes in different time zones.
* Large systems are ‘brownfield systems’, that is they include and interact with a number of existing systems. Many of the system requirements are concerned with this interaction and so don’t really lend themselves to flexibility and incremental development.
* Where several systems are integrated to create a system, a significant fraction of the development is concerned with system configuration rather than original code development.

**Large system development**

* Large systems and their development processes are often constrained by external rules and regulations limiting the way that they can be developed.
* Large systems have a long procurement and development time. It is difficult to maintain coherent teams who know about the system over that period as, inevitably, people move on to other jobs and projects.
* Large systems usually have a diverse set of stakeholders. It is practically impossible to involve all of these different stakeholders in the development process.

**Factors in large systems**

3.13 Factors in large systems.eps

**IBM’s agility at scale model**

3.14 IBM's agility at scale model.eps

**Scaling up to large systems**

* A completely incremental approach to requirements engineering is impossible.
* There cannot be a single product owner or customer representative.
* For large systems development, it is not possible to focus only on the code of the system.
* Cross-team communication mechanisms have to be designed and used.
* Continuous integration is practically impossible. However, it is essential to maintain frequent system builds and regular releases of the system.

**Multi-team Scrum**

* *Role replication*
  + Each team has a Product Owner for their work component and ScrumMaster.
* *Product architects*
  + Each team chooses a product architect and these architects collaborate to design and evolve the overall system architecture.
* *Release alignment*
  + The dates of product releases from each team are aligned so that a demonstrable and complete system is produced.
* *Scrum of Scrums*
  + There is a daily Scrum of Scrums where representatives from each team meet to discuss progressand plan work to be done.

**Agile methods across organizations**

* Project managers who do not have experience of agile methods may be reluctant to accept the risk of a new approach.
* Large organizations often have quality procedures and standards that all projects are expected to follow and, because of their bureaucratic nature, these are likely to be incompatible with agile methods.
* Agile methods seem to work best when team members have a relatively high skill level. However, within large organizations, there are likely to be a wide range of skills and abilities.
* There may be cultural resistance to agile methods, especially in those organizations that have a long history of using conventional systems engineering processes.

**Key points**

* Agile methods are incremental development methods that focus on rapid software development, frequent releases of the software, reducing process overheads by minimizing documentation and producing high-quality code.
* Agile development practices include
  + User stories for system specification
  + Frequent releases of the software,
  + Continuous software improvement
  + Test-first development
  + Customer participation in the development team.
* Scrum is an agile method that provides a project management framework.
  + It is centred round a set of sprints, which are fixed time periods when a system increment is developed.
* Many practical development methods are a mixture of plan-based and agile development.
* Scaling agile methods for large systems is difficult.
  + Large systems need up-front design and some documentation and organizational practice may conflict with the informality of agile approaches.